# Incident RCA: Duplicate Payment Webhook Processing

Root cause analysis of the staging duplicate payment webhook processing incident on 22 September 2026.

| Document ID | DOC-PAY-RCA-006 | Project | NSC-PAY |
| --- | --- | --- | --- |
| Owner | M-013 | Version | 1.0 |
| Updated | 2026-09-24 | Status | Approved |
| Classification | Restricted | Access Groups | GRP-CHECKOUT, GRP-SECURITY |

# Incident Summary & Blast Radius

On 22 September 2026 at 09:14 UTC, a network blip caused PulsePay to retransmit event 'EVT-SYN-1001' (payment.succeeded).

A worker restart occurred between order state transition and event inbox acknowledgement, causing a duplicate fulfillment dispatch in staging.

Zero customer financial impact; containment was achieved in staging before production rollout.

# Root Cause Investigation

The payment consumer executed business side effects (order paid event emission) before committing the durable provider event ID.

The consumer lacked a transactional outbox and unique database constraint across (merchant_id, provider_event_id).

# Remediation Actions

Implemented database unique constraint on payment_event_inbox(merchant_id, provider_event_id).

Refactored consumer to commit inbox insertion and state change in a single atomic database transaction.

Added crash simulation tests to the continuous integration pipeline to prevent regressions.

# Reference Table

| Action Item | Owner | Target Date | Verification Proof |
| --- | --- | --- | --- |
| Inbox Unique Constraint | Noah Kim (M-006) | 2026-10-14 | Migration migration_pay_inbox_idx validated |
| Crash Replay Test Suite | Owen Garcia (M-010) | 2026-10-15 | Automated CI test run attached to PAY-002 |
| Reconciliation Dashboard | Amara Okafor (M-013) | 2026-10-30 | Grafana duplicate rejection metric active |