# Northstar Commerce Master Test Plan

Test strategy, levels, environments, data controls, entry/exit criteria, defect handling, and release evidence for the pilot.

| Document ID | DOC-ORG-TEST-PLAN-001 | Project | Organization |
| --- | --- | --- | --- |
| Owner | M-010 | Version | 1.0 |
| Updated | 2026-10-12 | Status | Approved |
| Classification | Internal | Access Groups | GRP-ALL-STAFF |

# Scope and test levels

The plan covers unit, API contract, service integration, end-to-end workflow, regression, security/ACL, performance, accessibility, recovery, document ingestion, RAG, and analytics/progress evaluation. Functional test cases are in structured/functional_test_cases.jsonl; RAG and ingestion gold cases remain in the isolated evaluation namespace.

# Environment and data

Use deterministic synthetic merchants, users, products, orders, provider events, and test documents. Never use production credentials or customer data. Environments are local, CI, and isolated staging-sim; provider integration uses PulsePay sandbox. Each run records build, schema version, seed, environment, and executor.

# Entry criteria

Requirement baseline and contracts are approved; build is deployable; test data and access roles are provisioned; critical dependencies are available or a documented stub is used; no unresolved environment blocker prevents meaningful results.

# Exit and release criteria

All P0/P1 acceptance tests pass or have approved time-bounded exceptions; no open critical security/data-loss defect; tenant isolation and idempotency suites pass; performance is within target under the reference workload; rollback and recovery evidence exists; UAT owner signs off.

# Defect and evidence management

Every failure has a reproducible test ID, build/environment, expected/actual result, severity, owner, issue key, and evidence link. Blocked tests identify the external dependency and retest trigger. Waivers record approver, rationale, mitigation, and expiry.

# Specialized evaluation suites

RAG cases assess answerability, citation fidelity, version precedence, and abstention; ACL cases assess no-leak behavior before retrieval; ingestion cases assess formats, metadata, links, and checksums; analytics cases verify formulas and Jira-like progress. Gold answers are not loaded into the demo retrieval index.

# Reference Table

| Level | Purpose | Exit evidence |
| --- | --- | --- |
| Unit/API contract | Local rules and stable interfaces | Requirement-linked results |
| Integration/E2E | Cross-service workflows and compensation | Orders/payments/inventory reconcile |
| Security/ACL | Identity, tenant, role, retrieval boundaries | No unauthorized signal leakage |
| Performance/recovery | Reference load and restoration | Measured latency, RPO, RTO |
| UAT | Merchant and operator acceptance | Signed disposition or exception |